**February 13, 2023 SKYLINE CITY COUNCIL MEETING**

**Set Dates for Bid Letting**

 **Resolution Approving Plans, Specifications, Form of Contract, and Engineer’s Estimate of Cost & Ordering Advertisement for Bids**

**February 14, 2023 Send Letters to Prospective Bidders/Post on QuestCDN**

 **Advertise Bid Letting (3 Weeks Advertising Required)**

**March 9, 2023 Public Bid Letting @ 2:00 PM**

**March 13, 2023 SKYLINE CITY COUNCIL MEETING**

 **Award Contract, Select Alternates, and Authorize Mayor to Sign Contract with Selected Contractor Upon Receipt (Approve Contracts and Bonds)**

**March 27, 2023 Notice to Proceed**

 **Construction Begins**

**December 22, 2023 Substantial Completion Date**

Notes:

* Regular Council Meetings are held on the 2nd Monday of each month at 6:45 PM.
* Dates are tentative and dependent on reviewing authorities.